Pre-Launch Content Strategy

Football Simulator  ·  Steam (Windows)  ·  May 2026

Bandwidth: 1–2 hrs/week   ·   Social baseline: zero   ·   Showable target: 6–12 months

# North Star

Arrive at the Steam Coming Soon page with a warm, pre-existing audience rather than launching into silence. Every action before launch serves one of three goals:

- Build credibility in communities where your target player already lives

- Accumulate Steam Wishlists before launch day

- Minimise wasted time — no channel gets more than 1–2 hrs/week

# Target Player Profile

| Demographics | Psychographics | Platform Habits |
| --- | --- | --- |
| Age 25–45, predominantly male | Loves franchise depth that Madden abandoned | Regularly browses r/OOTP and r/nfl |
| PC gamer, Steam-native | Wants spreadsheet-style GM decisions | Follows indie dev logs on r/gamedev |
| Likely already owns OOTP | Cares more about realism than flashy graphics | Discovers games via Wishlist/word-of-mouth |

# Channel Strategy

With 1–2 hrs/week and zero existing audience, you cannot maintain every channel. This strategy uses a single primary channel and one milestone channel — everything else is deferred until launch is closer.

## Primary Channel — Reddit

Reddit is where your target player already spends time. It requires no follower base to get traction; a well-written post in the right subreddit reaches thousands organically.

| Subreddit | Purpose | Post Frequency |
| --- | --- | --- |
| r/gamedev | Primary dev log home — wide reach, dev-friendly | Monthly |
| r/indiegaming | Cross-post major milestones | Quarterly |
| r/OOTP | Target audience lives here — engage before posting | Bi-monthly (Month 3+) |
| r/nflgaming / r/nfl | Contextual posts (e.g., draft mechanics, trade logic) | Occasional — only when relevant |
| r/dynastynfl | Niche fit — dynasty franchise players | Occasional — only when relevant |

## Milestone Channel — Steam Coming Soon Page

This is the most important marketing asset you will create. A Steam page converts organic interest into Wishlists, which directly boost launch-day visibility via Steam's algorithm. Target: create the page when Phase 3 (offseason loop) is stable enough to describe coherently — approximately Month 6–8.

## Deferred Channels

These are worth revisiting 2–3 months before launch, not now:

- Twitter/X — requires consistent posting volume to build an audience; low ROI at 1–2 hrs/week

- YouTube / TikTok — high production overhead, no time budget for it yet

- Discord — launch a server only once you have traffic to direct into it

# Four-Phase Roadmap

| PHASE A Now → Month 2 | - Create consistent username across Reddit, Steam, and Twitter (even if inactive) - Lurk and engage authentically in target subreddits — reply to threads, no self-promo yet - Write a private 'origin story' post explaining why you're building this game (you'll use it in Month 2) - Map the posting rules of each target subreddit (some ban self-promotion without context) - Set up a simple notes doc to capture dev moments worth writing about (design decisions, surprising bugs, big milestones) |
| --- | --- |

| PHASE B Month 2–6 | - Post first dev log to r/gamedev — lead with the 'why', show the simulation engine output - Aim for one post per month, each tied to a concrete milestone (Phase 2 complete, first full season simulated, etc.) - Engage in r/OOTP and r/nflgaming as a community member — no promotional posting until you have credibility - Cross-post standout dev logs to r/indiegaming when engagement on r/gamedev is strong - Start a simple Wishlist email capture (e.g., a Google Form) — link in dev log bios, not in posts |
| --- | --- |

| PHASE C Month 6–9 | - Create Steam Coming Soon page — description, screenshots (even CLI output is fine), tags - Optimise Steam tags: Simulation, Management, American Football, Franchise, Strategy - Post 'I'm building an NFL dynasty sim' announcement to r/gamedev and r/OOTP simultaneously - All future dev logs include a 'Wishlist on Steam' CTA at the bottom - Begin identifying OOTP YouTubers and sports sim content creators for outreach (no cold pitch yet — just list-building) |
| --- | --- |

| PHASE D Month 9–12 | - Increase posting cadence to bi-weekly as launch window nears - Reach out to 3–5 OOTP/sim sports creators for early access coverage - Post a 'Show HN'-style or 'I built this' post when the game has a playable demo or beta - Run a Reddit AMA or 'Ask me anything about building an NFL sim' post in r/gamedev - 30 days before launch: consolidate all community effort into a coordinated launch-day post across all subreddits |
| --- | --- |

# Content Types & Templates

Each dev log should follow one of these proven formats for r/gamedev. Vary the format month to month.

| Format | Description | Example Hook |
| --- | --- | --- |
| The Milestone Post | Announce a phase completion with before/after proof (output, stats, video) | "Phase 1 done — here's what a simulated NFL game looks like in text" |
| The Design Decision | Explain one specific mechanic and why you built it the way you did | "Why I use logistic probability instead of dice rolls for play resolution" |
| The Problem Post | Share a hard bug or design problem you solved — shows authenticity | "The injury system was making every game feel broken — here's what I fixed" |
| The Numbers Post | Show simulation accuracy data (stat ranges vs real NFL averages) | "After 1,000 simulated games, here's how realistic the stats are" |
| The Origin Story | One-time post: who you are, why you're building this, what you wish existed | "Madden franchise mode is dead. So I'm building the game I've always wanted." |

# Weekly Time Budget

At 1–2 hours per week, every hour must have a clear output. This is the recommended allocation:

| Activity | Time/Week | Notes |
| --- | --- | --- |
| Community engagement | 30 min | Reply to threads in r/OOTP, r/nflgaming, r/gamedev — builds credibility before you post |
| Dev log writing | 45 min | One post per month — draft in Week 1, edit in Week 2, post in Week 3 |
| Steam page maintenance | 15 min | Update screenshots or description after major milestones (Phase C+) |
| Creator outreach | 15 min | Phase D only — personalised messages to 1–2 creators per week |

# Success Metrics

Track only metrics that signal real audience intent — not vanity numbers like impressions or follower count.

| Metric | Why It Matters | Phase A–B Target | Phase C–D Target |
| --- | --- | --- | --- |
| Steam Wishlists | Primary launch-day signal; Steam rewards high-wishlist games | N/A (no page yet) | 500+ before launch |
| Dev log upvotes (r/gamedev) | Measures resonance with the dev community | 50+ per post | 200+ per post |
| Comment depth | Comments > upvotes — shows genuine interest | 5+ substantive comments | 20+ substantive comments |
| r/OOTP karma | Signals credibility in the target community | 25+ comment karma | Active member status |
| Email / interest list | Captured intent before Steam page exists | 25 signups | 100+ signups |

# Ground Rules

These constraints keep the strategy sustainable at 1–2 hrs/week:

- One channel at a time — Reddit first, Steam page second, everything else later

- Never post self-promotion to a subreddit before engaging there for at least 4 weeks

- Show, don't tell — every post must include actual output: simulation text, stat tables, or design logic

- Authenticity over polish — a raw dev log with real numbers beats a polished marketing post

- No paid ads until the Steam page is live and has 200+ Wishlists — you need a destination first

- Revisit and update this strategy at the start of each phase — priorities will shift as the game matures

# Community Reference

Quick-reference for posting rules and community norms — verify before posting, as rules change.

| Subreddit | Members (approx.) | Self-Promo Rules | Best Post Type |
| --- | --- | --- | --- |
| r/gamedev | 1.5M+ | Allowed if substantive content, not just links | Milestone posts, design decisions |
| r/indiegaming | 300K+ | Allowed with flair — check sidebar | Demo/trailer posts, milestone announcements |
| r/OOTP | 40K+ | Dev posts OK if framed as enthusiast discussion | Design comparison posts, 'fellow fan' framing |
| r/nflgaming | 80K+ | Moderate — use 'Indie Game' flair if available | Mechanics posts, 'does this feel realistic?' prompts |
| r/dynastynfl | 50K+ | Mostly discussion — keep promo minimal | Dynasty mechanics, trade logic, draft system posts |

Last updated: May 2026  ·  Review at the start of each phase  ·  Owner: David Dong